KẾ HOẠCH TRIỂN KHAI THỐNG NHẤT — AUTHORITATIVE

EGAL MASTER IMPLEMENTATION PLAN

v1.1.0  •  UNIFIED  •  READY FOR EXECUTION

Gộp toàn bộ EGAL-SEC Implementation Plan + EGAL-CED Adoption + OPD wire  •  Tác động toàn Backend/src

| Trạng thái | AUTHORITATIVE — supersede các impl plan rời |
| --- | --- |
| Supersedes (không thi công theo) | EGAL-SEC_Implementation_Plan_v1.0.0 / v1.1.0 • CED §XI phases đứng riêng • Master Impl v1.0.0 (thay bằng bản này) |
| Vẫn SSOT (không supersede) | EGAL-SEC Doctrine v1.1.0 • EGAL-CED Doctrine v1.1.0 • OPD v1.2.0 • KOS |
| Nguyên tắc xung đột | Thứ tự PR/wave → Master thắng. Nội dung bảo mật/lỗi/nghiệp vụ → Doctrine thắng. |
| Repo / Q-rules | github.com/QuangAGS/cmcodes Backend/src • Q1 dual-contract • Q2 handoff mỗi wave |

# 1. Tuyên bố gộp (Merge Declaration)

Hai (và các bản) implementation plan riêng cho SEC và CED đều đụng app.js, auth middleware, onboarding, auth.service và shared layer. Thi công song song hoặc chọn một = double-touch, lệch dual-contract, handoff mâu thuẫn.

Bản v1.1.0 này là kế hoạch thi công duy nhất: hấp thụ 100% hạng mục có thể hành động từ SEC Impl v1.1 và CED adoption (v1.1 §XI), sắp lại thành Wave 0–5 + PR list + file matrix + test/exit.

- SEC Impl 1A/1B/1C → Wave 1–3 (không còn phase số SEC độc lập).

- CED- dec 1…5 → Wave 0–2 & 5 (không lịch CED riêng).

- OPD routes/service harden → Wave 1, 3, 4.

- Artifact code sẵn: shared/errors v1.1, onboarding.service ~1.4 — đưa vào repo theo wave.

# 2. Bản đồ Doctrine (giữ) vs Plan (gộp)

| Tài liệu | Loại | Cách dùng sau Merge |
| --- | --- | --- |
| SEC Doctrine v1.1 | SSOT nguyên tắc | Đọc khi implement gate/policy/lifecycle |
| CED Doctrine v1.1 | SSOT nguyên tắc | Đọc khi throw/serialize/log/async |
| OPD v1.2 | SSOT nghiệp vụ | Onboarding state/BPL/merge |
| SEC Impl v1.0/1.1 | SUPERSEDED | Lưu archive; không schedule theo phase SEC nữa |
| Master Impl v1.0 | SUPERSEDED | Thay bằng v1.1.0 (bản gộp đầy đủ hơn) |
| Master Impl v1.1.0 | AUTHORITATIVE plan | Lịch thi công + PR + exit duy nhất |

# 3. As-is Backend/src (drivers)

## 3.1. Tận dụng

- auth.middleware verifyToken + checkRole; role.middleware DA_DUYET; tenant slug; securityGuard; rateLimit; ipBlock; correlation

- security.service = IP only (giữ tên file)

- auth/core error.codes + egalAuthErrors → contributor CED

- onboarding service/controller/routes (routes placeholder auth)

- app.js 21.5.2 mount onboarding; global handler luôn 500

- ledger, businessLogSchemas, securityConfig, notifications module

## 3.2. Gaps gộp từ hai plan

- CED: chưa shared/errors; multi wire; handler mù; async unhandled; correlation optional ở edge

- SEC: chưa policy/lock/token extract; tenant ≠ status gate; dual checkRole; approval lifecycle lệch B

- req.user userId vs id — onboarding getActor

- onboarding.routes placeholder; rate/turnstile chưa đủ entry

- PENDING notif worker; Redis L2/L3 optional; delegation chưa có

# 4. Nguyên tắc thi công (locked)

- Q1: dual field/contract; không breaking FE UAT codes/messages login.

- Q2: file header + Handoff Report mỗi wave.

- Một lịch: chỉ Master Waves; không mở sprint “SEC-only” song song.

- Platform edge trước domain deep: errors+handler+req.user+onboarding wire → policy extract → tenant gate → harden.

- codes/*.js zero import modules (chống circular CED).

- services/security.service.js không rename (IP guard).

- Deviation doctrine → ghi handoff, không im lặng.

# 5. Bảng ánh xạ: Plan cũ → Wave mới

| Hạng mục nguồn | Wave | Ghi chú gộp |
| --- | --- | --- |
| CED-1 skeleton shared/errors | W0 | Copy artifact v1.1 |
| SEC 1A req.user + onboarding routes | W1 | Gộp CED-2 handler/async cùng wave |
| CED-2 global handler + asyncHandler | W1 | Cùng PR stream với routes |
| SEC 1B lock/token extract | W2 | + CED-3 auth codes re-export |
| SEC 1C policy + login + approval B | W2–W3 | policy W2; tenantStatus middleware W3 |
| CED-4 onboarding BusinessError shared | W1 light / W3 full | sendError W1; policy wrap W3 |
| SEC Phase 2 rate/turnstile/outbox/cache | W4 | Critical PENDING worker |
| SEC Phase 3 delegation/jobs | W5 | + CED-5 middleware unify / domain |

# 6. Waves thi công (chi tiết thống nhất)

## Wave 0 — CED foundation drop-in (~0.5–1 ngày)

### Mục tiêu

Đưa kernel lỗi vào repo; zero behavior change runtime.

### Việc làm

- Copy artifacts/shared/errors → Backend/src/shared/errors/ (CED v1.1: AppError, codes, toResponse, toLogPayload, asyncHandler, createGlobalErrorHandler).

- Thêm script/test CI optional: unique code values across codes/*.

- README path trong repo; không sửa app.js.

### Exit W0

- node -e "require('./src/shared/errors')" OK.

- createError(ACCOUNT_CHO_DUYET) → statusCode 423.

### Doctrine refs

- CED-1, CED §X filesystem.

## Wave 1 — Edge unify: identity + onboarding wire + CED handler ⭐ (~1–2 ngày)

Gộp SEC-1A + CED-2 + OPD routes. Giá trị: onboarding auth thật + 423 không thành 500 + async an toàn.

### W1.1 — req.user normalize (SEC 1A)

- auth.middleware.js sau JWT: req.user.id = payload.userId; req.user.tenant_id = payload.tenantId; giữ userId/tenantId cũ.

- SYSTEM_ADMIN: không bắt buộc tenant (giữ as-is).

### W1.2 — Role single path

- auth.middleware.checkRole re-export role.middleware.checkRole (hoặc ngược lại một hướng).

- role: SYSTEM_ADMIN bypass DA_DUYET nếu chưa có.

### W1.3 — Onboarding routes (SEC 1A / OPD)

- Bỏ placeholder authenticate.

- User routes: verifyToken.

- Admin routes: verifyToken + checkRole(ADMIN_ROLES).

- Bọc asyncHandler(controller.fn) mọi route async.

### W1.4 — CED edge (CED-2)

- app.js: thay handler 500 mù → createGlobalErrorHandler({ legacy: true }).

- Mount correlation.middleware sớm nếu chưa global.

- Handler: toLogPayload + toResponse; correlationId mandatory (E5).

### W1.5 — Onboarding controller

- handleError → sendError / toResponse từ shared.

- getActor: req.user.id (sau W1.1).

- MERGE_FAILED → 500 + code ONBOARDING_MERGE_FAILED (đã có hướng 1.4).

### Exit W1

- Bearer + onboarding create/submit: 401/403 đúng; actor.id có.

- BusinessError 423 → HTTP 423 + body.error.correlationId.

- Async throw controller → global, không crash.

- Login/register regression OK (dual legacy).

### Files chạm

- middlewares/auth.middleware.js, role.middleware.js

- modules/onboarding/onboarding.routes.js, onboarding.controller.js

- app.js

- src/shared/errors/** (đã có W0)

### PR gợi ý W1

- chore(errors): add shared/errors (nếu W0 chưa merge)

- fix(auth-mw): req.user id + tenant_id aliases

- fix(role): SYSTEM_ADMIN + single checkRole export

- feat(onboarding-routes): verifyToken/checkRole + asyncHandler

- feat(ced-handler): app.js createGlobalErrorHandler

- refactor(onboarding-ctrl): sendError shared

- docs: Handoff-W1

## Wave 2 — Policy kernel + Auth path + CED auth codes (~1–2 ngày)

Gộp SEC 1B + phần lớn 1C login/approval + CED-3.

### Việc

- Tạo services/lock.service.js — extract checkLockStatus.

- Tạo services/token.service.js — sign/verify JWT.

- Tạo services/policy.service.js — assertCanLogin, assertAccountUsable, assertTenantAccess, assertTenantLoginMatrix (SEC).

- auth.service loginUser + login.core: policy + lock; createError + ERROR_CODES primary.

- auth/core/error.codes.js → re-export shared ERROR_CODES.

- egalAuthErrors.js → wrap createError (primary codes, dual alias table).

- processUserApproval: tenant lifecycle SEC B (holding rõ); notif copy không hứa full app trước activation.

- empty error.factory.js → re-export createError.

### Exit W2

- Matrix login: CHO_DUYET 423, DISABLED 403, TENANT_CHO_DUYET 423, lock, OK.

- Approval tenant: behavior documented + dual codes nếu đổi message nhẹ.

- Không gãy auth public API / FE login UAT messages.

### Files

- services/lock|token|policy.service.js (new)

- modules/auth/auth.service.js, core/login.core.js, core/common/*, core/shared/egalAuthErrors.js

## Wave 3 — Tenant gate + Onboarding/SEC align (~1–2 ngày)

### Việc

- middlewares/tenantStatus.middleware.js — L3 matrix Light/Heavy (SEC).

- Document pipeline: correlation → slug/tenantContext → verifyToken → role/account → tenantStatus → handler.

- onboarding.service: _assertActorUsable / tenant → policy.* wrappers (Q1 tên hàm).

- Heavy onboarding admin routes: optional tenantStatus heavy.

- members list default filter CHINH_THUC (SEC L6) nếu chưa.

- CED-4 complete: onboarding chỉ import BusinessError từ shared.

### Exit W3

- Cross-tenant 403; tenant pending codes đúng doctrine (dual).

- Onboarding policy path không duplicate status magic strings rải rác.

## Wave 4 — Entry harden + Critical notifications (~2–3 ngày)

### Việc (ex-SEC Phase 2)

- rateLimit + securityGuard: onboarding POST nhạy + auth OTP.

- Turnstile theo securityConfig (register/login/onboarding).

- Notification worker: PENDING → channel; critical list SEC C / OPD / CED.

- Optional Redis short-cache L2/L3 (feature flag).

- Enum CHO_KICH_HOAT migration ticket hoặc map tạm documented.

- toLogPayload hook logger thật (pino/winston) nếu sẵn.

### Exit W4

- SMTP fail không mất critical notif row.

- Rate/guard không chặn nhầm elderly UX (config review).

## Wave 5 — Delegation, jobs, domain CED rollout (~2–4 ngày)

### Việc (ex-SEC Phase 3 + CED-5)

- delegations schema + service; authorize extension on_behalf_of.

- Jobs: expire onboarding cases; temp unlock.

- finance/worship/…: adopt AppError + tenantStatus dần.

- Middleware còn lại: thống nhất sendError/next(AppError).

- Security checklist template per module; residual backlog only.

### Exit W5

- Delegation grant/revoke; BPL on_behalf_of.

- Master plan closed — chỉ maintenance.

# 7. Dependency (cấm đảo)

W0 shared/errors

└─ W1 req.user + onboarding routes + global handler + asyncHandler

└─ W2 lock/token/policy + login + approval + auth codes

└─ W3 tenantStatus + onboarding policy + members filter

└─ W4 rate/turnstile/outbox/cache

└─ W5 delegation/jobs/domain CED

Cấm W2 extract sâu trước W1. Cấm W4 outbox trước W1 handler.

# 8. File matrix

| Path | W0 | W1 | W2 | W3 | W4–W5 |
| --- | --- | --- | --- | --- | --- |
| src/shared/errors/** | ● | ○ | ○ | ○ | ○ |
| middlewares/auth.middleware.js |  | ● | ○ |  |  |
| middlewares/role.middleware.js |  | ● |  | ○ | W5 del |
| middlewares/tenantStatus.js |  |  |  | ● |  |
| app.js |  | ● |  | ○ | ○ |
| onboarding.routes¦controller |  | ● |  | ○ | ○ |
| onboarding.service |  | ○ |  | ● | ○ |
| services/lock¦token¦policy |  |  | ● | ○ |  |
| modules/auth/** | ○ |  | ● | ○ |  |
| notifications / worker |  |  |  |  | ● W4 |
| delegations + jobs |  |  |  |  | ● W5 |
| finance/worship/… |  |  |  |  | ○ W5 |

● primary  |  ○ light

# 9. Test matrix gộp

### W0

- require shared/errors; 423 map ACCOUNT_CHO_DUYET; toLogPayload.cause

### W1

- req.user.id set; onboarding 401/403/200 paths; 423+correlationId; asyncHandler; login smoke

### W2

- login matrix 5+ cases; approval tenant holding; dual AUTH alias

### W3

- cross-tenant; tenantStatus; MERGE_FAILED persist; members filter

### W4

- rate/guard/turnstile; PENDING survives email fail

### W5

- delegation; expire job; one finance route AppError sample

# 10. Rủi ro (gộp SEC+CED)

| Rủi ro | Giảm thiểu |
| --- | --- |
| FE break error/login | legacy:true; primary = FE live codes; UAT messages login giữ |
| Double plan execution | Archive SEC/CED impl; chỉ Master schedule |
| Async miss | asyncHandler W1 onboarding; pattern lan W5 |
| Circular errors↔domain | codes/* pure; CI unique; import codes-only |
| Approval UX change | W2 dual codes + FE handoff wizard |
| Scope finance sớm | Freeze finance tới W5 |

# 11. Quyết định lock (từ cả hai plan)

- Một Master schedule duy nhất — SEC/CED impl files = archive.

- W1 gộp bắt buộc: req.user + routes + handler + async.

- Redis / CHO_KICH_HOAT / outbox_events table → W4+.

- notifications.PENDING trước outbox riêng.

- Không rename security.service.js.

- Global handler legacy:true đến FE confirm.

- Doctrine SEC/CED/OPD không bị plan này sửa nội dung — chỉ schedule.

# 12. Governance

- Mỗi wave: Handoff (done / residual / next / versions / doctrine pins).

- Sửa doctrine: version bump + ADR; không sửa “chui” trong PR code.

- Master v1.1.0 supersede Master v1.0.0 và mọi SEC/CED Implementation Plan.

- Artifact: shared/errors, onboarding.* đã soft-align — merge có review Q1.

# 13. Kickoff ngay

Chỉ còn một việc: thi công Wave 0 → Wave 1 theo PR list §6.

- Copy shared/errors vào Backend/src.

- PR chain W1 (auth-mw → role → routes → app handler → ctrl).

- Thunder/smoke checklist W1 → Handoff-W1.

- Mở W2 sau exit W1.

Không mở lại SEC Impl hay CED Impl như backlog thi công.

# 14. Phụ lục A — Checklist Handoff tối thiểu

- Wave id + date + git SHAs

- Files touched + Q1 confirm

- Exit criteria pass/fail

- FE dual notes

- Residual → wave sau hoặc backlog

- Doctrine versions pinned (SEC 1.1 / CED 1.1 / OPD 1.2)

# 15. Kết luận

SEC và CED không còn hai implementation plans. Một Master v1.1.0 điều phối toàn bộ va chạm code cũ: errors kernel, auth edge, onboarding, policy extract, tenant gate, harden, delegation. Doctrine vẫn là kim chỉ nam nội dung; Master là lịch và ranh giới PR.

— HẾT MASTER IMPLEMENTATION PLAN v1.1.0 (UNIFIED) —

Supersedes SEC-Impl + CED-Impl + Master v1.0  •  21/07/2026