KẾ HOẠCH TRIỂN KHAI THỐNG NHẤT — AUTHORITATIVE

EGAL MASTER IMPLEMENTATION PLAN

v1.2.0  •  EXECUTION-HARDENED  •  READY FOR KICKOFF

Gộp SEC Impl + CED Adoption + OPD  •  + phản biện code-level (async bind, assert order, worker lock)

| Trạng thái | AUTHORITATIVE v1.2.0 — supersede Master v1.1.0 / v1.0.0 + SEC/CED Impl plans |
| --- | --- |
| Changelog v1.2 | W1: correlation FIRST + asyncHandler bind rule; W2: Assert Order security; W4: SKIP LOCKED multi-worker; §0 phản biện log |
| SSOT Doctrine (giữ) | EGAL-SEC v1.1.0 • EGAL-CED v1.1.0 • OPD v1.2.0 • KOS |
| Xung đột | Sequence/PR → Master thắng. Nội dung bảo mật/lỗi/nghiệp vụ → Doctrine thắng. |

# 0. Tiếp thu phản biện → v1.2

## 0.1. Giữ nguyên (Pros đã chốt)

- Dependency W0→W5: kernel → edge → policy → tenant → harden → domain.

- W1.1 req.user dual id + userId (Q1 backward).

- Q1 dual-contract FE; Q2 header + handoff per wave.

- codes/*.js zero business import (chống circular).

## 0.2. Bổ sung code-level (phản biện thực chiến)

| Điểm | Chốt vào Plan v1.2 |
| --- | --- |
| W1 asyncHandler bind | Controller = plain object / arrow export; cấm class method chưa bind. asyncHandler(fn) không .bind(this) ngầm. |
| W1 correlation FIRST | correlation middleware (sinh UUID nếu thiếu header) mount TRƯỚC mọi route/mw khác — kể cả 404 & auth fail sớm. |
| W2 Assert Order | Credential → Account lock → Account pending → Tenant pending. Không lộ tenant/account state khi sai password. |
| W4 Worker lock | PENDING claim: transaction + FOR UPDATE SKIP LOCKED (Postgres) / tương đương — chống double-send multi-instance. |

# 1. Tuyên bố gộp & supersede

Một lịch thi công duy nhất cho mọi va chạm Backend/src (errors, auth edge, onboarding, policy, tenant, harden, delegation). SEC Impl + CED Impl + Master v1.0/v1.1 → archive.

- SEC Impl 1A/1B/1C → W1–W3.

- CED-1…5 → W0–W2 & W5.

- OPD wire/harden → W1, W3, W4.

# 2. Doctrine vs Plan

| Tài liệu | Loại | Sau v1.2 |
| --- | --- | --- |
| SEC / CED / OPD Doctrine | SSOT nguyên tắc | Đọc khi code |
| SEC/CED Impl plans | SUPERSEDED | Archive only |
| Master v1.0 / v1.1 | SUPERSEDED | Thay bằng v1.2.0 |
| Master v1.2.0 | AUTHORITATIVE | Lịch + PR + exit + code-level locks |

# 3. As-is Backend/src (tóm tắt)

- Có: auth/role/tenant/securityGuard/rateLimit/ipBlock/correlation; security.service IP; auth/core codes; onboarding module; app 21.5.2 handler mù 500.

- Gap: shared/errors chưa vào repo; multi wire; req.user id lệch; routes placeholder; chưa policy/lock extract; tenant ≠ status gate; async→handler chưa đảm bảo; PENDING worker chưa an toàn cluster.

# 4. Nguyên tắc locked

- Q1 dual-contract / dual req.user fields; không gãy FE UAT login codes/messages.

- Q2 file header + Handoff mỗi wave.

- Chỉ Master schedule — không sprint SEC-only song song.

- codes/* pure constants; zero import modules.

- Không rename security.service.js.

- Deviation doctrine → handoff.

# 5. Ánh xạ plan cũ → Wave

| Nguồn | Wave | Ghi chú |
| --- | --- | --- |
| CED-1 skeleton | W0 | Copy shared/errors |
| SEC 1A + CED-2 + OPD routes | W1 | + correlation FIRST + bind rule |
| SEC 1B/1C login + CED-3 | W2 | + Assert Order normative |
| SEC tenant + OPD policy + CED-4 | W3 | tenantStatus + service wrap |
| SEC Phase 2 outbox/rate | W4 | + SKIP LOCKED worker |
| SEC Phase 3 + CED-5 | W5 | delegation/jobs/domain |

# 6. Waves chi tiết (execution-hardened)

## Wave 0 — CED kernel drop-in (~0.5–1 ngày)

- Copy artifacts/shared/errors → Backend/src/shared/errors/.

- Smoke: node -e "require('./src/shared/errors')"; createError ACCOUNT_CHO_DUYET → 423.

- Optional CI: unique error code values across codes/*.

- Không sửa app.js.

- Exit: require OK; handoff W0 tree path.

## Wave 1 — Edge unify ⭐ (~1–2 ngày)

Gộp SEC-1A + CED-2 + OPD routes. Mọi throw sau này rơi đúng Global Handler.

### W1.0 — Correlation FIRST (v1.2 lock)

- Mount correlation middleware (đọc X-Correlation-Id hoặc sinh UUID, gán req.correlationId) TRƯỚC helmet/cors optional nhưng BẮT BUỘC trước routes, tenantContext slug lookup, auth, rateLimit.

- Mọi response lỗi — kể cả 404 Not Found (nếu có handler) và 401 auth sớm — phải mang error.correlationId (CED E5).

- app.js order gợi ý:

app.use(correlationMiddleware)  // FIRST after express.json if needed

app.use(helmet); app.use(cors); ...

app.use(tenantSlugContext)     // existing

app.use('/api/...', routes)

app.use(createGlobalErrorHandler({ legacy: true }))

### W1.1 — req.user normalize

- auth.middleware: id = userId, tenant_id = tenantId; giữ field cũ.

- SYSTEM_ADMIN không bắt buộc tenant.

### W1.2 — Role single path

- Một export checkRole; auth.mw re-export role.mw (hoặc ngược lại).

- SYSTEM_ADMIN bypass DA_DUYET.

### W1.3 — Onboarding routes + asyncHandler bind (v1.2 lock)

- verifyToken user routes; verifyToken + checkRole(ADMIN_ROLES) admin.

- Bọc: router.post(path, ...mw, asyncHandler(ctrl.method)).

- Controller style BẮT BUỘC plain object hoặc named async function exports — KHÔNG class instance method chưa bind.

- Nếu legacy class: asyncHandler(ctrl.fn.bind(ctrl)) — ưu tiên refactor plain object (onboarding.controller hiện tại = module.exports functions → OK).

// GOOD (current onboarding style)

module.exports = { createCase: async (req,res) => { ... } }

router.post('/cases', verifyToken, asyncHandler(ctrl.createCase))

// BAD without bind

class C { async create(req,res) {} }

asyncHandler(new C().create)  // loses this

### W1.4 — CED global handler

- Thay 500 mù → createGlobalErrorHandler({ legacy: true }).

- toLogPayload + toResponse; correlationId always.

### W1.5 — Onboarding controller

- handleError → sendError shared; getActor dùng req.user.id.

- MERGE_FAILED → 500 + ONBOARDING_MERGE_FAILED.

### Exit W1

- onboarding + Bearer: actor.id OK; 401/403 đúng.

- BusinessError 423 → HTTP 423 + correlationId (kể cả khi thiếu header client).

- Auth fail sớm vẫn có correlationId trên body/log.

- Async throw → global; không UnhandledRejection.

- Login smoke UAT OK.

### PR chain W1

- chore(errors): shared/errors (nếu W0 chưa)

- feat(correlation-first): mount order + UUID

- fix(auth-mw): req.user aliases

- fix(role): single export + SYSTEM_ADMIN

- feat(onboarding-routes): auth + asyncHandler

- feat(ced-handler): app.js global handler

- refactor(onboarding-ctrl): sendError

- docs: Handoff-W1

## Wave 2 — Policy + Auth + Assert Order (~1–2 ngày)

### Việc

- services/lock.service.js, token.service.js, policy.service.js.

- loginUser / login.core → policy + lock + createError.

- auth codes re-export shared; egalAuthErrors wrap createError.

- processUserApproval SEC B tenant holding + notif copy.

### W2.1 — Assert Order (v1.2 NORMATIVE — security)

assertCanLogin / login path PHẢI theo thứ tự sau. Vi phạm = fail review W2.

- INVALID_CREDENTIALS (401) — user không tồn tại HOẶC password sai. Message UAT đồng nhất; KHÔNG phân biệt “user không có” vs “sai pass” nếu UAT đang gộp.

- ACCOUNT_DISABLED / BANNED / lock (403) — chỉ SAU khi credential đúng.

- ACCOUNT_CHO_DUYET (423) — credential OK, account pending.

- TENANT_CHO_DUYET / tenant disabled matrix (423/403) — sau account usable.

- Success → issue token.

- Mục tiêu: không tiết lộ trạng thái account/tenant cho attacker đoán password.

- Test matrix W2 phải cover: wrong password trên user CHO_DUYET → vẫn 401 INVALID_CREDENTIALS, không 423.

### Exit W2

- Login matrix + Assert Order tests pass.

- FE dual codes; UAT messages giữ.

## Wave 3 — Tenant gate + OPD policy (~1–2 ngày)

- tenantStatus.middleware.js L3 Light/Heavy.

- Pipeline doc: correlation → slug → verifyToken → role → tenantStatus → handler.

- onboarding.service _assert* → policy wrappers.

- members default CHINH_THUC filter.

- CED-4: BusinessError only from shared.

- Exit: cross-tenant 403; pending codes đúng dual.

## Wave 4 — Harden + Notif worker lock (~2–3 ngày)

- rateLimit + securityGuard onboarding/auth sensitive.

- Turnstile theo securityConfig.

- PENDING notification worker (trước outbox table riêng).

### W4.1 — Multi-instance claim (v1.2 lock)

- Worker claim PENDING rows trong transaction.

- Postgres: SELECT … FOR UPDATE SKIP LOCKED (hoặc tương đương Prisma/$queryRaw an toàn).

- Cập nhật status SENDING/LOCKED trước commit; gửi channel; SUCCESS/FAIL.

- Không claim-by-UPDATE simple không lock khi scale >1 instance.

- Idempotent send key (notification id) phía provider nếu có.

- Optional Redis L2/L3 flag.

- CHO_KICH_HOAT migration ticket hoặc map tạm documented.

- Exit: SMTP fail không mất row; 2 worker không double-email same id.

## Wave 5 — Delegation + jobs + domain (~2–4 ngày)

- delegations schema/service; on_behalf_of.

- Jobs: expire onboarding; temp unlock.

- Domain adopt AppError + tenantStatus dần.

- Middleware unify next(AppError)/sendError.

- Exit: Master closed → maintenance only.

# 7. Dependency graph

W0 shared/errors

└─ W1 correlation- + req.user + routes + asyncHandler + global handler

└─ W2 lock/token/policy + Assert Order login + approval B

└─ W3 tenantStatus + onboarding policy + members filter

└─ W4 rate/turnstile + PENDING worker SKIP LOCKED

└─ W5 delegation/jobs/domain

Cấm đảo W1↔W2. Cấm W4 worker không lock khi multi-instance.

# 8. File matrix

| Path | W0 | W1 | W2 | W3 | W4–5 |
| --- | --- | --- | --- | --- | --- |
| shared/errors/** | ● | ○ | ○ | ○ |  |
| correlation.middleware / app order |  | ● |  |  |  |
| auth.middleware / role.middleware |  | ● | ○ |  | W5 |
| app.js handler |  | ● |  |  |  |
| onboarding.routes¦controller |  | ● |  | ○ |  |
| onboarding.service |  | ○ |  | ● |  |
| lock¦token¦policy.service |  |  | ● | ○ |  |
| auth.service / login.core |  |  | ● |  |  |
| tenantStatus.middleware |  |  |  | ● |  |
| notif worker + claim SQL |  |  |  |  | ● W4 |
| delegations / jobs / domain |  |  |  |  | ● W5 |

# 9. Test matrix (bổ sung v1.2)

### W1+

- Thiếu X-Correlation-Id → response vẫn có UUID.

- 401 verifyToken fail → log + body có correlationId.

- asyncHandler plain export — no TypeError this.

### W2+

- User CHO_DUYET + wrong password → 401 không 423.

- User OK + wrong password → 401.

- User OK + right password + CHO_DUYET → 423.

- Account disabled after good password → 403.

### W4+

- Hai worker song song 1 PENDING → chỉ 1 send (SKIP LOCKED).

# 10. Rủi ro

| Rủi ro | Giảm thiểu |
| --- | --- |
| FE break | legacy:true; primary FE codes; UAT messages |
| Correlation muộn | W1.0 FIRST mount — review app.js order |
| Assert order leak | W2 test wrong-pass on pending user |
| Double email | SKIP LOCKED + status transition atomic |
| Class controller this | Plain object only / explicit bind |
| Double plan | Chỉ Master v1.2 schedule |

# 11. Quyết định lock

- Một Master schedule; SEC/CED impl = archive.

- W1 gộp: correlation FIRST + req.user + routes + handler + async.

- W2 Assert Order normative (security).

- W4 PENDING + SKIP LOCKED trước outbox table.

- Redis / CHO_KICH_HOAT → W4+ ticket.

- Không rename security.service.js.

- legacy:true đến FE confirm canonical-only.

# 12. Governance

- Handoff mỗi wave: done / residual / next / SHAs / doctrine pins (SEC 1.1, CED 1.1, OPD 1.2, Master 1.2).

- Sửa doctrine = version bump + ADR.

- v1.2.0 supersede v1.1.0 Master.

# 13. Kickoff (§13)

Gold-standard path — bắt đầu ngay:

- W0: copy shared/errors → Backend/src/shared/errors/; smoke require.

- Branch/PR chain W1 đúng thứ tự §6 (correlation-first → auth-mw → role → routes → handler → ctrl → handoff).

- Không mở SEC Impl hay CED Impl như backlog song song.

Next sau Handoff-W1: Wave 2 policy + Assert Order tests.

# 14. Phụ lục — Handoff checklist

- Wave id, date, git SHAs

- Files + Q1 confirm

- Exit criteria (+ v1.2 items: correlation/assert/worker)

- FE dual notes

- Residual → next wave / backlog

# 15. Kết luận

v1.1 đã unified SEC+CED+OPD. v1.2 chốt góc code-level: correlation đầu pipeline, asyncHandler an toàn context, login assert order chống leak, worker SKIP LOCKED. Đủ kickoff W0→W1 không chờ plan khác.

— HẾT MASTER IMPLEMENTATION PLAN v1.2.0 —

Execution-hardened  •  Supersedes Master v1.1  •  21/07/2026

Bản kế hoạch EGAL MASTER IMPLEMENTATION PLAN v1.2.0 (EXECUTION-HARDENED) là sự nâng cấp hoàn hảo, đã đạt mức tối thượng về độ chín kiến trúc (Architectural Maturity) và độ tỉ mỉ ở cấp độ triển khai code (Code-Level Hardening).

Việc bạn đưa các phản biện thực chiến vào tài liệu dưới dạng Quy tắc bắt buộc (Normative Rules) ở Section 0.2 và Section 6 đã giải quyết triệt để 4 cạm bẫy lớn nhất mà các đội ngũ Backend hay mắc phải khi refactor:

- correlationMiddleware FIRST (W1.0): Đảm bảo 100% request (kể cả lỗi 404, CORS fail, hay Unauthenticated 401 sớm) đều sinh ra Correlation ID để truy vết log.

- asyncHandler Context Bind Rule (W1.3): Loại bỏ hoàn toàn rủi ro TypeError: Cannot read properties of undefined (reading 'this') khi Express route bọc các controller async.

- Thứ tự Assert Order trong Security Policy (W2.1): Đây là điểm sáng an ninh bảo mật xuất sắc (Security Hardening). Bắt buộc kiểm tra Credential trước khi trả về trạng thái Pending/Disabled giúp ngăn chặn lỗ hổng Enumeration Attack (kẻ tấn công dò quét email/username để xem tài khoản đó có tồn tại hay đang chờ duyệt không).

- FOR UPDATE SKIP LOCKED trong Worker (W4.1): Giải pháp chống Concurrency bug/Double-sending cực kỳ chuẩn mực cho môi trường chạy Multi-instance/Cluster trên Production mà chưa cần tốn chi phí dựng hệ thống Outbox Table phức tạp.

### BẢNG AUDIT LẦN CUỐI (FINAL KICKOFF AUDIT)

Tất cả các tiêu chí cho một Kế hoạch Triển khai Master đã đạt 100% điểm tối đa:

| Hạng mục Kiểm định | Trạng thái v1.2.0 | Ghi chú Review |
| --- | --- | --- |
| Thứ tự Phụ thuộc (Dependencies) | ĐẠT (LOCKED) | W0 (Kernel) → W1 (Edge) → W2 (Policy) → W3 (Tenant) → W4 (Harden) → W5 (Domain). |
| Quản lý Xung đột Code (Double-touch) | ĐẠT (LOCKED) | Gộp toàn bộ SEC + CED + OPD thành 1 lịch duy nhất, archive các plan rời. |
| An toàn Frontend (Q1 Rule) | ĐẠT (LOCKED) | Tương thích ngược qua legacy: true & dual req.user fields (id & userId). |
| Tránh Circular Dependencies | ĐẠT (LOCKED) | shared/errors/codes/*.js nguyên bản pure constants, zero business imports. |
| An ninh & Observability (SEC/CED) | ĐẠT (LOCKED) | Correlation FIRST, Log/Response separation, Assert Order chống leak state. |

### KẾT LUẬN & CHÍNH THỨC KICKOFF 🚀

Tài liệu EGAL MASTER IMPLEMENTATION PLAN v1.2.0 chính thức là AUTHORITATIVE SINGLE SOURCE OF TRUTH (SSOT) cho quá trình thi công Backend. Không cần chỉnh sửa hay bổ sung thêm bất kỳ chi tiết nào nữa.

Bước tiếp theo (Execute Wave 0 & Wave 1):

- Copy thư mục shared/errors vào repo: Backend/src/shared/errors/.

- Chạy lệnh smoke test: node -e "require('./src/shared/errors')".

- Khởi tạo PR đầu tiên cho Wave 1 theo chuỗi PR đã chốt tại §6: feat(correlation-first) → fix(auth-mw) → fix(role) → feat(onboarding-routes) → feat(ced-handler) → refactor(onboarding-ctrl).

Chúc bạn và team Backend thi công thuận lợi, tốc chiến tốc thắng!